# AEGIS-DocIntel / AMDI-OS

Repository Audit and Immediate Task List: Findings from the Actual Codebase, July 2026

Sahil Khutey, with AI Research Collaborator (Gensouls Lab)

July 2026

# Table of Contents

Executive Summary …………………………………………………………… 3
1. Audit Methodology ………………………………………………………… 4
2. Finding 1 (Highest Priority): Duplicate and Divergent Source Trees …………….. 5
3. Finding 2: Unhandled Network Dependency Crashes Application Startup ……………. 7
4. Finding 3: Silent Degraded-Mode Fallback in the Semantic Engine ……………….. 10
5. Finding 4: Broken Import in tests/test_mios.py ………………………………. 13
6. Finding 5: No CI/CD Pipeline ………………………………………………. 15
7. Finding 6: Dependency Version Pinning Is Nearly Absent ……………………….. 17
8. Extreme-Detail Task List ………………………………………………….. 18
9. Relationship to the Previously-Delivered Master Task List …………………….. 22
Conclusion …………………………………………………………………. 23

# Executive Summary

Every prior document in this body of work reasoned about AEGIS-DocIntel from its architectural monograph and its own reference-implementation claims. This document instead reasons from the repository itself: a fresh clone of SahilKhutey/AEGIS-DocIntel at commit 2f7a4de was pulled, its dependencies installed, its test suite actually executed, and its source trees actually diffed against each other. This document reports exactly what that inspection found, in the same evidentiary spirit as everything preceding it — distinguishing what is real and working from what is aspirational, and turning every finding into a concrete, immediately actionable task.

Headline finding, positive. The test suite is real and substantial: 670 tests pass. This is a materially larger and more genuine evidentiary base than the monograph’s own more conservative “18/18” framing suggested was the full picture — the repository as a whole has grown well beyond the mathematically-hardened core the monograph documents in detail.

Headline finding, negative. The repository contains at least two nearly-full-size, independently-diverged parallel implementations of the same system — a root src/ tree (48,599 lines) and an amdi-os/src/ tree (52,144 lines) — plus a third, partially-overlapping backend/src/ tree (15,846 lines) and two smaller, apparently-abandoned early-prototype trees (AMDI/, MDIE/, together ~7,100 lines). Diffing src/ against amdi-os/src/ finds 204 files that differ and zero that are identical. This is the single most consequential finding in this document: it means “the codebase” is not currently one thing, and every other finding and every future task in this document (and, retroactively, several tasks in the previously-delivered Master Task List) needs to specify which tree it applies to.

Three further concrete defects were found by actually running the system, in the same spirit as the monograph’s own Section 11 defect-and-fix methodology: a hard, unhandled network dependency at module-import time (tiktoken.get_encoding(), called with no fallback, which will crash the entire application on startup in any network-restricted deployment — a serious problem given AEGIS’s stated regulated-industry target market); a silent degraded-mode fallback in the Semantic Engine that produces an incorrect extractive summary when its embedding model cannot load, with no signal to the caller that degraded mode is active; and a broken test file (tests/test_mios.py) whose imports reference a package path that does not exist at that location. Two further structural gaps were confirmed by direct inspection: no CI/CD pipeline exists anywhere in the repository, so the 670 passing tests are never run automatically, and only one of the project’s roughly 40 declared dependencies is version-pinned, leaving builds unreproducible.

This document’s task list (Section 8) treats the tree-consolidation finding as the literal first task — every other fix in this document is specified against the canonical tree Section 2 designates, precisely so that fixing a bug in the wrong copy does not become a seventh finding of its own.

## 1. Audit Methodology

### 1.1 What Was Actually Done

This audit consisted of five concrete steps against a fresh clone of the repository at commit 2f7a4de10a1a3d78ad6a7af26ec4d34724e35627 (2026-06-23), performed in the order given so each step’s findings could inform the next: (1) installing the declared dependencies from the repository’s root requirements.txt and confirming which install cleanly; (2) running the full pytest suite under tests/ and recording every pass, fail, and collection error verbatim; (3) grepping the entire codebase for stub markers (NotImplementedError, TODO/FIXME/XXX, and bare pass-only function bodies) to distinguish genuinely-implemented code from scaffolding; (4) running a recursive diff between every top-level source tree found in the repository to establish which are duplicates, near-duplicates, or genuinely distinct; and (5) inspecting the specific source of every test failure and collection error to distinguish a real logic defect from an environment-caused failure (a blocked network call, a missing live server).

### 1.2 Environment Caveats

This audit was run in a sandboxed environment with restricted outbound network access, which is itself informative rather than merely a limitation — Section 4 turns the specific failures this restriction caused into this document’s highest-priority finding, precisely because a sandboxed CI runner or an enterprise customer’s network-restricted VPC deployment would hit the identical failures for the identical reason. Where a test failure is judged environment-caused rather than a logic defect, this document says so explicitly and states the specific evidence for that judgment, consistent with this body of work’s standing evidentiary discipline.

### 1.3 Scope Boundary

This audit covers the repository’s Python source trees, its test suite, its dependency manifests, and its CI/CD configuration (or lack thereof). It does not re-audit the mathematical claims the monograph already treats in Sections 6, 9, and 11-12 — those proofs and their synthetic-instance verification stand independently of which source tree currently contains their implementation, and this document’s Section 2 finding is precisely that the location of the canonical implementation is now the open question, not its correctness.

## 2. Finding 1 (Highest Priority): Duplicate and Divergent Source Trees

### 2.1 Evidence

Table 2.1 gives the measured size of every top-level Python source tree found in the repository.

| Tree | Lines of Python | Apparent role |
| --- | --- | --- |
| src/ | 48,599 | Root-level implementation; imported by src/main.py, the FastAPI entry point |
| amdi-os/src/ | 52,144 | A near-complete, independently-diverged copy of src/ |
| backend/src/ | 15,846 (partial) | Additive modules not present in src/ (analytics, GraphQL, multimodal, multitenancy) plus backend/{benchmarks,optimization,security,validation} at the backend/ root |
| AMDI/ | 2,994 | A small, self-contained package with its own tests/; naming (“Adaptive Mathematical Document Intelligence”) suggests an earlier project name before settling on AMDI-OS |
| MDIE/ | 4,135 | A second small, self-contained package with its own tests/; naming (“Multimodal Document Intelligence Engine”) suggests a still-earlier or parallel prototype |

A recursive diff between src/ and amdi-os/src/ finds 204 files that differ and zero that are byte-identical. This rules out the benign explanation (a symlink, a build artifact, an intentional read-only mirror) — these are two source trees that started from a common ancestor and have since been edited independently and differently.

### 2.2 Why This Is the Top-Priority Finding

Every subsequent finding in this document, and every task in the eight prior documents in this body of work, implicitly assumed a single canonical codebase. In fact: src/main.py (the FastAPI application entry point actually exercised by tests/test_aegis.py) imports from src/, not amdi-os/src/, which is the concrete evidence this document uses to designate src/ as canonical (Section 2.4). But amdi-os/mios/ is the only location containing the twelve-engine “MIOS” (Mathematical Intelligence Operating System) module structure the broken tests/test_mios.py (Section 5) expects to import — meaning canonicity is not even consistent within the repository’s own test suite. A developer, or an AI coding agent, asked to “fix the Matrix Engine” has no way to know from the repository alone whether src/engines/matrix/matrix_engine.py or amdi-os/src/engines/matrix/matrix_engine.py is the one that matters, and — per Section 2.1’s zero-identical-files finding — fixing the wrong one will not even fail loudly; it will simply not be the code any running instance of the application executes.

### 2.3 Root Cause Hypothesis

The naming and structure strongly suggest an incremental-migration pattern that was started and never finished: amdi-os/ (the larger, more fully-featured tree, including the mios/ twelve-engine structure and a benchmarks/ suite not present at the repository root) appears to be a self-contained project scaffold that was later partially copied into the repository root as src/ and backend/ during a restructuring, with the original amdi-os/ left in place rather than removed, and AMDI/ and MDIE/ left over from even earlier naming iterations. This document does not treat this hypothesis as confirmed — Section 8’s task list begins with a diff-based reconciliation step specifically to establish, file by file, which tree actually holds the most recent and most complete version of each component, rather than assuming the hypothesis above is correct and deleting on that assumption alone.

### 2.4 Designating a Canonical Tree

For the remainder of this document, src/ is treated as canonical, on the concrete evidence that it is the tree src/main.py’s FastAPI application — the only entry point with its own passing integration-test file (tests/test_aegis.py, modulo the live-server-dependent errors Section 6 addresses) — actually imports from. This designation is provisional, pending Section 8’s Task R-1 reconciliation; it is used here only so that Sections 3-7’s fixes have an unambiguous target.

### 2.5 Immediate Task

See Section 8, Task R-1 (reconciliation and consolidation) — this is the first task in this document’s task list, and every other task in Sections 8.2-8.6 is specified against its outcome.

## 3. Finding 2: Unhandled Network Dependency Crashes Application Startup

### 3.1 Evidence

src/ael/token_budget.py contains, at module level (executed immediately on import, not inside a function):

import tiktoken
_ENC = tiktoken.get_encoding('cl100k_base')

tiktoken.get_encoding() downloads its encoding data from https://openaipublic.blob.core.windows.net on first use unless a local cache already exists. In this audit’s sandboxed environment, that request returned HTTP 403, and the resulting HTTPError propagated all the way up through src/ael/__init__.py (which imports token_budget at package-import time), through src/api/routes/query.py, through src/api/routes/__init__.py, and into src/main.py’s create_app() — meaning the entire FastAPI application fails to construct. This is not a degraded-mode failure; it is a total, unrecoverable startup crash, confirmed directly by this audit’s tests/test_ael.py and tests/test_ael_integration.py collection errors (Section 1’s methodology, step 2).

### 3.2 Why This Matters Beyond the Sandbox

This audit’s network restriction is a proxy for a real, common deployment condition: any air-gapped, VPC-egress-restricted, or firewalled enterprise environment — precisely the deployment profile the monograph’s own Section 17.1 states AEGIS targets (financial, legal, medical customers, several of whom will have exactly this kind of network policy) — will hit this identical crash on first startup, with no configuration option in the current code to avoid it.

### 3.3 Root Cause

No fallback, no pre-vendored encoding file, and no try/except exists around this call anywhere in src/ael/token_budget.py. tiktoken does support loading a local .tiktoken BPE file directly (bypassing the network call) via its lower-level tiktoken.Encoding() constructor, and separately supports pointing TIKTOKEN_CACHE_DIR at a pre-populated cache directory — neither mechanism is currently used.

### 3.4 Concrete Fix

# src/ael/token_budget.py — replace the current module-level call

import logging
import os
import tiktoken

logger = logging.getLogger('amdi.ael.token_budget')

def _load_encoding() -> "tiktoken.Encoding":
    """Loads the cl100k_base encoding, preferring a locally-vendored copy so
    startup never depends on network access to openaipublic.blob.core.windows.net."""
    vendored_path = os.environ.get(
        "AEGIS_TIKTOKEN_VENDOR_PATH",
        os.path.join(os.path.dirname(__file__), "_vendor", "cl100k_base.tiktoken"),
    )
    if os.path.exists(vendored_path):
        # Load directly from the vendored BPE file — no network call at all.
        return tiktoken.Encoding(
            name="cl100k_base",
            pat_str=tiktoken.get_encoding("cl100k_base")._pat_str if _network_available() else _CL100K_PAT_STR,
            mergeable_ranks=tiktoken.load.load_tiktoken_bpe(vendored_path),
            special_tokens=_CL100K_SPECIAL_TOKENS,
        )
    try:
        return tiktoken.get_encoding('cl100k_base')
    except Exception as e:
        logger.error(
            "Failed to load tiktoken cl100k_base encoding (network unavailable and "
            "no vendored copy found at %s). Falling back to a character-count-based "
            "approximate token estimator; token budgets will be less precise.",
            vendored_path,
        )
        return None  # signals the approximate fallback path, below

_ENC = _load_encoding()

def count_tokens(text: str) -> int:
    if _ENC is not None:
        return len(_ENC.encode(text))
    # Approximate fallback: ~4 characters per token for English text, a widely-used
    # rough heuristic, clearly worse than exact tokenization but strictly better
    # than crashing the application.
    return max(1, len(text) // 4)

The vendored .tiktoken file itself (a plain-text BPE-rank file, small enough to commit directly to the repository or fetch once during the Docker image build rather than at application runtime) should be added as a build-time step in the project’s Dockerfile, so a production image never needs runtime network access for this specific dependency, and the character-count fallback ensures even a completely fresh, un-vendored checkout degrades gracefully rather than crashing.

### 3.5 Test Plan

- AUDIT-TC-01: Startup with network unavailable and no vendored file present. Precondition: block outbound access to openaipublic.blob.core.windows.net; ensure no file at the vendored path. Expected: application starts successfully; count_tokens() returns the character-count-based approximate value; a warning is logged identifying degraded-mode token counting.

- AUDIT-TC-02: Startup with a vendored encoding file present, network unavailable. Expected: application starts successfully; count_tokens() returns exact tiktoken-based counts, confirming the vendored path is actually used rather than silently falling through to the approximation.

- AUDIT-TC-03: Regression — startup with network available (the current, pre-fix behavior). Expected: identical exact token counts to the current implementation, confirming this fix changes failure-mode behavior only, not the happy-path result.

## 4. Finding 3: Silent Degraded-Mode Fallback in the Semantic Engine

### 4.1 Evidence

src/engines/semantic/semantic_engine.py’s summarize_extractive() method (line 637) attempts a TextRank-style extractive summary using sentence embeddings, and falls back to a TF-IDF-based method on any exception:

try:
    embeddings = self.embedder.encode(sentences)
    sim_matrix = self.cosine_similarity_matrix(embeddings)
    scores = self._textrank_scores(sim_matrix)
    top_indices = sorted(np.argsort(scores)[::-1][:n_sentences])
    return " ".join(sentences[i] for i in top_indices)
except Exception:
    return self._summarize_tfidf(text, n_sentences)

In this audit’s run, self.embedder.encode() failed because the underlying model (BAAI/bge-large-en-v1.5) could not be downloaded from Hugging Face (network-restricted environment, same category of failure as Section 3). The bare except Exception caught this and silently invoked _summarize_tfidf() — and the test tests/test_semantic.py::test_summarize_extracts_key_sentences then failed: the TF-IDF fallback’s chosen summary sentences did not contain any of the expected keywords (“revenue,” “profit,” “growth,” “25”) from a five-sentence synthetic financial paragraph.

### 4.2 Two Distinct Defects, Not One

This finding is deliberately reported as two separate defects, because they have two different fixes and two different priorities. Defect 3a: the except Exception clause is unconditional and silent — it catches genuine embedding-model failures the same way it would catch a one-off numerical edge case, and neither logs a warning nor sets any flag a caller could check to learn that a lower-quality fallback path was used. This is a general robustness and observability problem independent of whether the fallback itself is high quality. Defect 3b: the TF-IDF fallback’s sentence-selection quality is, on this audit’s evidence, genuinely worse than needed — it failed to select any of the four keyword-bearing sentences out of five in a short, unambiguous synthetic paragraph, suggesting a real algorithmic issue in _summarize_tfidf(), not merely bad luck on one test case.

### 4.3 Concrete Fix for Defect 3a (Observability)

# src/engines/semantic/semantic_engine.py

def summarize_extractive(self, text: str, n_sentences: int = 3, page: int = 0) -> str:
    ...
    try:
        embeddings = self.embedder.encode(sentences)
        sim_matrix = self.cosine_similarity_matrix(embeddings)
        scores = self._textrank_scores(sim_matrix)
        top_indices = sorted(np.argsort(scores)[::-1][:n_sentences])
        self._last_summary_method = "textrank"
        return " ".join(sentences[i] for i in top_indices)
    except (OSError, ConnectionError, RuntimeError) as e:
        # Catch the specific exception classes embedding-model loading/inference
        # actually raises, not every possible exception — see Defect 3a discussion.
        logger.warning(
            "Extractive summarization falling back to TF-IDF (embedding path "
            "failed: %s). Summary quality may be reduced.", e,
        )
        self._last_summary_method = "tfidf_fallback"
        return self._summarize_tfidf(text, n_sentences)

Narrowing the except clause from bare Exception to the specific exception classes embedding failures actually raise is itself a defensive improvement — a bare except Exception around a multi-line try block can silently swallow an unrelated bug (an indexing error in _textrank_scores, for instance) and misattribute it to “the embedder failed,” exactly the kind of masked-defect risk this body of work’s monograph Section 11.7 already warned about in a different context. self._last_summary_method gives any caller (including a future observability hook, per the Master Task List’s Section 10.4-referenced instrumentation practice) a way to detect degraded-mode operation.

### 4.4 Concrete Fix for Defect 3b (Fallback Quality)

def _summarize_tfidf(self, text: str, n_sentences: int) -> str:
    sentences = self._split_sentences(text)
    sentences = [s.strip() for s in sentences if len(s.strip()) > 10]
    if len(sentences) <= n_sentences:
        return " ".join(sentences)

    vectorizer = TfidfVectorizer(stop_words="english")
    tfidf_matrix = vectorizer.fit_transform(sentences)
    # Score each sentence by the sum of its terms' TF-IDF weights, normalized
    # by sentence length to avoid a bias toward longer sentences accumulating
    # more total weight regardless of actual informativeness.
    scores = np.asarray(tfidf_matrix.sum(axis=1)).flatten()
    lengths = np.array([max(len(s.split()), 1) for s in sentences])
    normalized_scores = scores / lengths
    top_indices = sorted(np.argsort(normalized_scores)[::-1][:n_sentences])
    return " ".join(sentences[i] for i in top_indices)

The specific change — normalizing by sentence length before ranking — directly targets the observed failure mode: an unnormalized sum-of-TF-IDF-weights score systematically favors longer sentences regardless of keyword density, which is a documented, common failure mode of naive TF-IDF sentence scoring and a plausible explanation for why none of the four short, keyword-dense sentences in the failing test’s synthetic paragraph were selected.

### 4.5 Test Plan

- AUDIT-TC-04: Fallback path triggers correctly and is observable. Precondition: force self.embedder.encode() to raise ConnectionError (mock). Expected: summarize_extractive() returns a result, self._last_summary_method == "tfidf_fallback", and a warning is logged.

- AUDIT-TC-05: Unrelated exceptions are not masked. Precondition: force _textrank_scores() itself to raise a ValueError unrelated to embedding failure. Expected: with the narrowed exception handling, this error propagates rather than being silently caught and misattributed to embedding failure — confirming Defect 3a’s fix does not merely relabel the problem but actually stops over-broad exception catching.

- AUDIT-TC-06: Regression test for the originally-failing case. Input: the exact synthetic paragraph from tests/test_semantic.py::test_summarize_extracts_key_sentences, forced onto the TF-IDF fallback path. Expected: the length-normalized TF-IDF fallback now selects at least one sentence containing “revenue,” “profit,” “growth,” or “25,” closing the original test failure this finding was discovered from.

## 5. Finding 4: Broken Import in tests/test_mios.py

### 5.1 Evidence

tests/test_mios.py begins:

from mios.engines.physics.information_physics import InformationPhysicsEngine
from mios.engines.topology.topology_engine import TopologyEngine
# ... six further identically-structured imports

No mios package exists at the repository root or anywhere on the default Python path for a pytest run from the repository root. The only mios/ directory in the entire repository is amdi-os/mios/. This test file cannot be collected at all — it fails at import time with ModuleNotFoundError: No module named 'mios', confirmed directly in this audit’s test run (Section 1, step 2).

### 5.2 Root Cause

This is a direct symptom of Finding 1 (Section 2): the test was written against the amdi-os/ tree’s package layout and never updated (or never had a path-configuration mechanism added) when it was placed in the repository-root tests/ directory, which collects against the root src/-rooted Python path by default.

### 5.3 Concrete Fix

Two fixes are available, and this document recommends the first as the immediate action and the second as the durable one, sequenced together rather than as alternatives. Immediate: add a root-level conftest.py that extends sys.path to include amdi-os/ for the duration of the test session, unblocking this specific test file without touching its content:

# conftest.py (new file, repository root)
import sys
from pathlib import Path

_AMDI_OS_ROOT = Path(__file__).parent / "amdi-os"
if str(_AMDI_OS_ROOT) not in sys.path:
    sys.path.insert(0, str(_AMDI_OS_ROOT))

Durable: once Finding 1’s Task R-1 reconciliation (Section 8.1) determines whether amdi-os/mios/’s twelve-engine module structure is the canonical one or is superseded by content already in src/engines/, either move mios/ to become an importable top-level package (e.g., src/mios/ or a root-level mios/ alongside src/) with tests/test_mios.py’s imports updated to match, or — if src/engines/ is determined to be the canonical, more up-to-date implementation of the same twelve engines — retire tests/test_mios.py and confirm its coverage is subsumed by src/-targeted tests (tests/test_topology.py, tests/test_spectral.py, tests/test_info_physics.py, and similar, all of which already exist and already pass against src/engines/).

### 5.4 Test Plan

- AUDIT-TC-07: Immediate-fix verification. With the conftest.py addition in place, run pytest tests/test_mios.py. Expected: collection succeeds; individual test outcomes (pass/fail) are then a separate, subsequent question from the collection failure this finding addresses.

- AUDIT-TC-08: Durable-fix verification (post Task R-1). Run the full tests/ suite and confirm test_mios.py either passes cleanly against its new canonical location or has been formally retired with its coverage confirmed subsumed elsewhere, per Section 5.3’s second option.

## 6. Finding 5: No CI/CD Pipeline

### 6.1 Evidence

No .github/workflows/ directory, no .gitlab-ci.yml, no equivalent CI configuration file exists anywhere in the repository. The 670 passing tests this audit confirmed (Section 1) are, as far as this audit can determine, currently run only manually, by whoever happens to invoke pytest locally — meaning the README’s own “Tests: 400+” and “Status: Production Ready” badges are unverified claims from the repository’s own automation perspective, not continuously-checked facts.

### 6.2 Concrete Fix

A minimal GitHub Actions workflow, sized to this repository’s actual current needs (get the existing 670 tests running automatically; do not attempt to solve Finding 1’s tree-consolidation or Finding 2/3’s network-dependency issues within the CI config itself, since those are addressed by Sections 2-4’s own fixes and should make the CI environment more robust as a byproduct):

# .github/workflows/test.yml (new file)
name: Test Suite
on:
  push:
    branches: [master]
  pull_request:
    branches: [master]

jobs:
  test:
    runs-on: ubuntu-latest
    steps:
      - uses: actions/checkout@v4
      - uses: actions/setup-python@v5
        with:
          python-version: "3.12"
      - name: Install dependencies
        run: pip install -r requirements.txt pytest
      - name: Run test suite (excluding known network-dependent files pending Finding 2/3 fixes)
        run: |
          pytest tests/ -q \
            --ignore=tests/test_ael.py \
            --ignore=tests/test_ael_integration.py \
            --ignore=tests/test_mios.py
      - name: Run network-dependent tests (allowed to fail until Finding 2/3 fixes land)
        continue-on-error: true
        run: pytest tests/test_ael.py tests/test_ael_integration.py -q

The explicit --ignore list and the separate continue-on-error job for the currently-broken files is a deliberate, temporary scaffold: it gets CI running today against the 670 tests already known to pass, while making the three currently-broken files’ status visible (not silently ignored forever) rather than either blocking the whole pipeline on unfixed issues or hiding them entirely. Once Section 3’s tiktoken fix and Section 5’s test_mios.py fix land, the --ignore list and the separate continue-on-error job should both be removed in the same pull request that lands each respective fix, so CI configuration and code fixes move together.

### 6.3 Test Plan

- AUDIT-TC-09: CI workflow runs successfully on a pull request against the current master branch, reporting the same 670-passed baseline this audit established manually.

- AUDIT-TC-10: CI workflow correctly fails (blocks merge) when a deliberately-introduced regression (e.g., reverting Section 4’s TF-IDF normalization fix) is pushed, confirming the pipeline actually gates merges rather than only reporting status.

## 7. Finding 6: Dependency Version Pinning Is Nearly Absent

### 7.1 Evidence

The repository root’s requirements.txt declares 40 dependencies; 39 use an open-ended >= lower-bound specifier (e.g., pydantic>=2.6.0) and only one uses an exact == pin. This means two installs of this repository performed on different days can silently receive different transitive dependency versions, which is a direct reproducibility risk for a project whose README describes it as “Production Ready” — a claim that implicitly promises the same code behaves the same way across deployments, a promise an unpinned dependency tree cannot keep.

### 7.2 Concrete Fix

Adopt a two-file pattern already standard practice across the Python ecosystem: keep requirements.txt as the loose, human-edited specification of intent (minimum compatible versions, as it mostly already is), and generate a fully-pinned requirements.lock.txt (via pip-compile from the pip-tools package, or an equivalent) that CI and production deployments install from instead of the loose file directly:

# requirements.lock.txt (generated, not hand-edited)
# Generated via: pip-compile requirements.txt -o requirements.lock.txt
pydantic==2.9.2
pydantic-settings==2.6.1
pyyaml==6.0.2
fastapi==0.115.4
...

The CI workflow introduced in Section 6.2 should install from requirements.lock.txt once it exists (pip install -r requirements.lock.txt in place of the current requirements.txt reference), and a scheduled monthly CI job (a second, separate workflow) should re-run pip-compile and open a pull request with any resulting diff, so the lock file stays current without silently drifting out of sync with requirements.txt’s loosely-specified intent.

### 7.3 Test Plan

- AUDIT-TC-11: Lock-file installation reproducibility. Install from requirements.lock.txt twice, in two separate clean environments, and confirm pip freeze output is byte-identical between the two.

- AUDIT-TC-12: Lock-file currency check. Run the scheduled pip-compile regeneration job against the current requirements.txt and confirm it produces either no diff (lock file already current) or a reviewable, small diff (routine dependency updates), not a large unexpected divergence that would suggest the lock file has been silently stale for some time.

## 8. Extreme-Detail Task List

Every task below follows the same fields used throughout this body of work (ID, description, integration point, dependencies, priority, effort, acceptance criterion), with one addition specific to this document: a Verified Against field naming the exact command or file this audit actually ran or inspected to establish the finding, so each task’s rationale is independently re-checkable against the live repository rather than only against this document’s prose.

### 8.1 Task R-1: Source Tree Reconciliation (Do This First)

- Description: For every one of the 204 differing files between src/ and amdi-os/src/ (Finding 1, Section 2), determine which version is more complete/current by (a) checking git blame/commit history for each file in both locations, (b) running each version’s corresponding test file where one exists, and (c) manually diffing the two for substantive logic differences where (a) and (b) are inconclusive. Produce a single reconciliation spreadsheet (file path, winning tree, rationale) before deleting anything.

- Integration point: Repository root; touches src/, amdi-os/, backend/, AMDI/, MDIE/ collectively.

- Depends on: None.

- Priority: Critical — every other task in this document and in the previously-delivered Master Task List is ambiguous until this resolves.

- Effort: L (204 files is a substantial but boundable review; recommend batching by module — engines, API, connectors — rather than reviewing all 204 in one pass).

- Acceptance criterion: A committed reconciliation record (spreadsheet or equivalent) covering all 204 differing files, reviewed by at least two engineers per this body of work’s established second-reviewer discipline (Next Steps and Development Approach document, Section 5.3).

- Verified against: diff -rq src amdi-os/src (204 differing files, 0 identical); find . -name "*.py" | xargs wc -l per tree (Section 2.1’s table).

### 8.2 Task R-2: Tree Consolidation and Deprecation

- Description: Following R-1’s reconciliation record, merge all winning versions into a single canonical tree (this document recommends src/, per Section 2.4’s provisional designation, pending R-1’s findings possibly overturning that choice), then delete or clearly archive the losing trees. AMDI/ and MDIE/ should be evaluated for deletion outright (pending R-1 confirming no unique, still-needed logic lives only there) rather than merged, given their apparent early-prototype status.

- Integration point: Repository root.

- Depends on: R-1.

- Priority: Critical.

- Effort: M (mechanical once R-1’s decisions are made, but requires careful import-path updates throughout the consolidated tree).

- Acceptance criterion: find . -name "*.py" | xargs wc -l shows a single source tree; full test suite (Section 8.5’s CI workflow) passes against the consolidated tree at a pass count at or above this audit’s 670-test baseline.

- Verified against: Section 2’s tree-size and diff findings.

### 8.3 Task R-3: Fix the tiktoken Hard Network Dependency

- Description: Implement Section 3.4’s _load_encoding() fallback chain (vendored file → network → character-count approximation) in token_budget.py at its post-R-2 canonical location.

- Integration point: src/ael/token_budget.py (or its consolidated post-R-2 path).

- Depends on: R-2 (so this fix is made once, in the canonical location, not twice).

- Priority: Critical — this is a total-application-startup-failure bug under a realistic, common deployment condition (Section 3.2).

- Effort: S.

- Acceptance criterion: AUDIT-TC-01 through AUDIT-TC-03 (Section 3.5) passing.

- Verified against: Direct reproduction — python -m pytest tests/test_ael.py in this audit’s network-restricted environment, HTTPError traceback captured in full.

### 8.4 Task R-4: Fix Semantic Engine Fallback (Observability + Quality)

- Description: Implement Section 4.3’s narrowed exception handling with logging and Section 4.4’s length-normalized TF-IDF fallback.

- Integration point: src/engines/semantic/semantic_engine.py (or consolidated path).

- Depends on: R-2.

- Priority: High.

- Effort: S.

- Acceptance criterion: AUDIT-TC-04 through AUDIT-TC-06 (Section 4.5) passing, including the regression test against the originally-failing case.

- Verified against: Direct reproduction — python -m pytest tests/test_semantic.py -q, AssertionError on test_summarize_extracts_key_sentences captured in full, with the causal Hugging Face download failure visible in the captured log output.

### 8.5 Task R-5: Fix or Retire test_mios.py; Stand Up CI

- Description: Implement Section 5.3’s immediate conftest.py path fix, then its durable fix once R-1/R-2 determine mios/’s canonical fate; implement Section 6.2’s GitHub Actions workflow.

- Integration point: Repository root (conftest.py, .github/workflows/test.yml).

- Depends on: R-2 for the durable test_mios.py fix specifically; the CI workflow itself can be added immediately and does not need to wait.

- Priority: High.

- Effort: S (CI workflow) + S (test_mios.py immediate fix) + M (durable fix, folded into R-2’s scope).

- Acceptance criterion: AUDIT-TC-07 through AUDIT-TC-10 (Sections 5.4, 6.3) passing.

- Verified against: ModuleNotFoundError: No module named 'mios' captured directly from this audit’s test run; find . -path "*/.github/workflows*" returning empty.

### 8.6 Task R-6: Dependency Lock File

- Description: Implement Section 7.2’s pip-compile-generated lock file and scheduled regeneration job.

- Integration point: Repository root (requirements.lock.txt, second CI workflow).

- Depends on: R-5 (the primary CI workflow should exist before adding a second, scheduled one).

- Priority: Medium.

- Effort: S.

- Acceptance criterion: AUDIT-TC-11 and AUDIT-TC-12 (Section 7.3) passing.

- Verified against: grep -c "==" requirements.txt returning 1 of 40 lines.

### 8.7 Sequencing Summary

Table 8.1 gives the dependency-respecting order these six tasks should actually execute in, distinct from their listed priority (which reflects severity, not necessarily the first thing touched).

| Order | Task | Rationale |
| --- | --- | --- |
| 1 | R-1 (reconciliation) | Nothing else can proceed correctly without knowing which tree is canonical |
| 2 | R-2 (consolidation) | Converts R-1’s findings into an actual single tree |
| 3 (parallel) | R-3, R-4 | Both are independent, self-contained fixes once applied to the single canonical tree from R-2 |
| 4 | R-5 (test fix + CI) | The durable test_mios.py fix needs R-2’s outcome; the CI workflow itself could technically run earlier but is more useful once R-3/R-4 have landed, so its first real run has a clean baseline |
| 5 | R-6 (lock file) | Lowest urgency; benefits from CI already existing (R-5) so the scheduled regeneration job has somewhere to run |

## 9. Relationship to the Previously-Delivered Master Task List

The Master Task List document (delivered earlier in this body of work) organized 62 tasks across nine workstreams (A-I), reasoning from the monograph’s architecture and this body of work’s own research documents. This audit’s six tasks (R-1 through R-6) are a new, higher-priority Workstream R that sits before that document’s Phase 1, not merely alongside it — every one of Workstream A’s tasks (the tenant-isolation audit, the load-testing sub-tests, the DocVQA/TAT-QA benchmark) implicitly assumes a single, known codebase to audit, load-test, and benchmark, an assumption Finding 1 (Section 2) shows does not currently hold. Table 9.1 makes this explicit.

| Master Task List item | Why it is blocked on this audit’s findings |
| --- | --- |
| A-1 (tenant-isolation audit) | Cannot meaningfully audit tenant isolation without first knowing which of src/ or amdi-os/src/’s security implementations (backend/security/, or an equivalent under amdi-os/) is actually deployed |
| A-2/A-3/A-4 (load testing) | Load-testing the wrong tree’s implementation would produce results that do not describe the system actually in production |
| A-5 (DocVQA/TAT-QA benchmark) | The benchmark harness needs to invoke a single, known pipeline entry point; src/main.py versus an amdi-os/-rooted equivalent currently give potentially different results |
| Every Workstream B-D task | Each specifies an integration point as a monograph section mapped to an assumed-singular module path; R-2’s consolidation is a prerequisite for that mapping to be unambiguous |

This document’s recommendation is that Workstream R (R-1 through R-6) becomes the actual first phase of execution — preceding, not replacing, the Master Task List’s own Phase 1 — and that the Master Task List’s Phase 1 begin only once R-2’s consolidation is complete, so that every subsequent task in this entire body of work’s backlog is executed against a single, known codebase.

## Conclusion

This audit did what every document before it in this body of work recommended doing and had not yet done: it stopped reasoning from the architecture and the claims, and ran the actual repository. What it found is, in miniature, the same pattern this entire body of work has repeatedly surfaced at the architectural level — a genuinely substantial, mostly-working system (670 passing tests is real, meaningful evidence) sitting alongside specific, concrete, previously-undetected defects that only running the system actually surfaced, plus one structural finding (the duplicate source trees) that no amount of reading the monograph could have revealed, because the monograph describes an architecture, not a specific file layout. Consistent with the Section 11.7 lesson this body of work has returned to repeatedly — defects live in the gap between a specification and a tested implementation — this audit’s single most important contribution is not any individual fix in Sections 3-7, but Finding 1’s discovery that the repository currently contains two competing answers to the question “what is the implementation,” a gap no specification document, however rigorous, could have been expected to catch on its own.